PROJECT SPECIFICATIONS

The original design of this project called for approximately 5 miles of 32' 4” bore (30’ 4” finished) tunnel and a 4-mile - 24' bore extension. Unfortunately, this tunnel design consisted of many turns, making it difficult for the Tunnel Boring Machine (TBM) to mine, resulting in lost time/delays due to TBM repairs.  To expedite the project, the Joint Venture (J.V.) requested/was granted a change order to bore the complete 9 miles of tunnel at 32' 4”, thus eliminating any time needed for a change out of the TBM or the concrete lining system.

THE CHALLENGE

After boring the tunnel, the J.V. was required to fully line the tunnel with a 1’ thick concrete lining.  To save time, the J.V. decided to start paving the invert while the TBM was still mining.  This presented them with a number of challenges.

First, attempts to pave the tunnel invert by pumping the concrete from the surface failed - the low slump concrete required for the slip formed invert was too stiff to pump.

Second, the TBM tailings had to be conveyed through the tunnel along the sidewall to the original drop shaft.  Hence, the arch formworks could not be started until after the TBM was done and the tailings conveyor was removed.

And, finally, any concrete system installed in this tunnel had to be completely serviced in the tunnel, because the J.V. elected to pave away from the original drop shaft, paving into the tunnel.  The tunnel lining equipment could   only be removed after the TBM was finished and removed at the other end of the 9-mile tunnel.

THE MAXON SOLUTION

The J.V. turned to the concrete tunnel transportation experts at Maxon Industries for equipment to pave the tunnel invert while the TBM was still mining.  Maxon proposed a shuttle system (utilizing two Maxon Agitors and a Maxon Mobile Maxcrete) for moving the concrete in the tunnel, and using a slip-form paver to pave the invert.

The local redi-mix company would deliver the concrete to the drop shaft.  In the tunnel, the first Agitor would accept the concrete at the bottom of drop shaft and transport the concrete 1/3 of the distance to the slip-form paver.  The first Agitor would then discharge the concrete into the second Agitor, which would travel another 1/3 of the distance.  The second Agitor would then discharge into the Mobile Maxcrete that would transport the concrete the last 1/3 of the distance before placing the concrete directly in front of the slip-form paver.

CONCRETE DELIVERY SYSTEM

The J.V. utilized two 10 yard Maxon Agitors mounted on Jarvis Clark 426 mine chassis. The chassis allowed the haul units to run at equal speed in either direction without turning around in the tunnel. One of the two Agitor-Jarvis Clark chassis was also fitted with a front-loading belt conveyor to facilitate loading from the other Agitor.

The open top of the Agitor allowed the Agitor to be loaded at maximum speed at any of the 19 access drop shafts.  The transfer times from Agitor to Agitor and from Agitor to Mobile Maxcrete were approximately 2 minutes each.

The last piece of the concrete delivery system was a specially modified Maxon Mobile Maxcrete that could both transport the concrete and place it exactly where needed. The Mobile Maxcrete included a short discharge belt conveyor that could easily swing to distribute concrete directly in front of the slip-form paver. Due to the curvature of the floor, concrete had to be discharge to the outside edges of the slip-form pavement to assist the paver in finishing the invert.  The Mobile Maxcrete offloaded the full 10 cubic yards of low slump concrete in less than 2 minutes.

Once the Mobile Maxcrete placed the concrete for the invert, the J.V utilized a slip-form paver supplied by Pav Saver.  The Pav Saver slip-form paver was equipped with tracks that were slightly canted to run on the curved floor of the tunnel. A 1” slump concrete was used for paving the invert.  If the slump were any higher, the concrete edges would slump towards the center of the slab.

Tram speeds for the Jarvis Clark Agitors and the Mobile Maxcretes were from 10 to 15 mph. As a result of the numerous breakdowns by the TBM, the rough bore of the tunnel included deep gouges.  While the J.V. had originally anticipated a smooth bore from the TBM, Maxon was able to retrofit the Mobile Maxcrete while in the tunnel with a new suspension system, allowing the Mobile Maxcrete to travel at faster tram speeds even with the irregular floor.

Using this shuttle method, production averaged 100 cu. yards/hr, totaling 750 cu. yards/day.

The concrete system for the invert began when the TBM reached the 4-mile mark, and was able to complete the invert within a month of the completion of the boring by the TBM.  Once the TBM was removed and invert was completed, the J.V. used forms to place the arch, pumping concrete from the surface.

The concrete system incorporating the Maxon Agitors and a Maxon Mobile Maxcrete allowed for simultaneous paving of the invert and mining of the tunnel.  The result: the J.V. was able to complete the job several months in advance of the originally schedule, saving time and money.

Project Personnel:

Louis Braise 			Perini V.P. Operations

Kent T. Llewellyn 		Purchasing Agent

Brian Quinlan			Project Engineer

John W. Tuttle			Project Controller

Gary Button			Equipment Supt.

# Text boxes

Note: actual Jarvis Clark chassis not depicted

Bul. 416

Job Report

Drawing: 10 cu. Yd. Maxon Agitor on Jarvis Clark 426 feeds Maxon Mobile Maxcrete

Agitors and Mobile Maxcrete Solve Chicago Tunnel

Building Challenge

Perini-ICA-O&G J.V.  Chicago TARP Project

10 cu. yd. Agitor feeds low slump concrete to Mobile Maxcrete

Maxon Industries Inc.   3204 W. Mill Road  Milwaukee, WI  53209  Phone: (414) 351-4000

Fax: (414) 351-9057  Website: www.maxon.com  e-mail: sales@maxon.com

MAXCRETE/AGITOR DIAGRAM

Maxon Industries Inc.   3204 W. Mill Road  Milwaukee, WI  53209  Phone: (414) 351-4000

Fax: (414) 351-9057  Website: www.maxon.com  e-mail: sales@maxon.com

Mobile Maxcrete feeds concrete to slip-form paver (TBM tailings conveyor at far left)

Slip-form paver w/canted tracks awaits another load